## Slide 2
A framework that describes the activities performed at each stage of a software development project.
SDLC
AIM:
Software Development Life Cycle (SDLC) is a process used by the software industry to design, develop and test high quality software's.

## Slide 3: SDLC PHASES
Planning and Requirements Gathering and Analysis
Design
Development Testing Implementation Maintenance

## Slide 4: SDLC PHASES

## Slide 5
This phase defines the importance of system development life cycle.
This is also called the SDLC planning phase.
This is where you do your market research, conduct customer interviews, research your competition and conduct surveys.
The feedback that you gather helps you analyze your product market fit.
STAGE 1: Planning and Requirements Gathering and Analysis

## Slide 6: STAGE 2: SDLC Design Phase
This phase is crucial because this is where you design your product.
In the previous phase, you defined what needs to be in the product and what needs to be out.
In the design phase in SDLC, you need to be as visual as possible about your vision.
Use the design phase to really communicate your plan for the product to all your developers.

## Slide 7: STAGE 3:Coding/ development phase
The coding phase in SDLC is not handled directly by Product Managers.
It is, of course, handled by developers.
The development phase in SDLC is crucial because this is where your product ultimately gets built.

## Slide 8: STAGE 4:Testing phase
The software development life cycle models all hinge on the testing phase.
In the software development life cycle agile models, testing can happen more frequently.
But, in the waterfall methodology, testing is not very frequent.

## Slide 9: STAGE 5:Deployment
In the deployment phase, the application is made available to users.
Many companies prefer to automate the deployment phase.
This can be as simple as a payment portal and download link on the company website.
Example: It could also be downloading an application on a smartphone.

## Slide 10: STAGE 6:Operations and Maintenance
At this point, the development cycle is almost finished.
The application is done and being used in the field.
The Operation and Maintenance phase is still important, though.
In this phase, users discover bugs that weren’t found during testing.
These errors need to be resolved, which can spawn new development cycles.

## Slide 11: SDLC MODELS
To help understand and implement the SDLC phases various SDLC models have been created by software development experts, universities, and standards organizations.

## Slide 12: Reasons for Using SDLC Models
Provides basis for project planning, estimating & scheduling
Provides framework for standard set of terminologies, activities & deliverables
Provides mechanism for project tracking & control
Increases visibility of project progress to all stakeholders

## Slide 13: Advantages of Choosing an Appropriate SDLC
Increased development speed Increased product quality Improved tracking & control Improved client relations Decreased project risk
Decreased project management overhead

## Slide 14: Common Life Cycle Models
Waterfall Spiral/Iterative Agile

## Slide 15: Waterfall Model
Analysis
Design Development
Testing Deployment
Maintenance

## Slide 16: Waterfall Model
Oldest and most well-known SDLC model Follows a sequential step-by-step process from requirements analysis to maintenance.
We can use this, In the manufacturing of a physical product, requirements do not, and cannot, change everyday.

## Slide 17
For example, take the manufacturing of a bicycle.
What model should be followed to manufacture a bicycle?
Are requirements expected to change frequently on a weekly basis?
The answer is clearly no. The requirements are not expected to change weekly for a bicycle.

## Slide 18: Waterfall Model Strengths
Easy to understand, easy to use
Provides structure to inexperienced staff Milestones are well understood
Sets requirements stability
Good for management control (plan, staff, track)
Works well when quality is more important than cost or schedule

## Slide 19: Waterfall Model Weaknesses
All requirements must be fully specified upfront
Deliverables created for each phase are considered frozen – inhibits flexibility Can give a false impression of progress
Does not reflect problem-solving nature of software development – iterations of phases Little opportunity for customer to preview the system (until it may be too late)

## Slide 20: When to use the Waterfall Model
Requirements are very well known Product definition is stable Technology is understood
New version of an existing product Porting an existing product to a new platform.

## Slide 21: Spiral/Iterative Model

## Slide 22: Spiral Model
Spiral Model is a “risk-driven”(prioritize your risks) iterative model
It take 6 months to 2 years to complete the project
Each iteration starts with small set of
requirements and goes through development phase (except Installation and Maintenance) for those set of requirements.

## Slide 23: Spiral Model
Iterate until all major risks addressed and the application is ready for the Installation and Maintenance phase (production)
Last iteration is a waterfall process

## Slide 25: Spiral Model Strengths
Critical high-risk functions are developed first The design does not have to be perfect
Users see the system early because of rapid prototyping tools
Users can be closely tied to all lifecycle steps Early and frequent feedback from users

## Slide 26: Spiral Model Weaknesses
Time spent for evaluating risks too large for small or low-risk projects
Time spent planning, resetting objectives, doing risk analysis and prototyping may be excessive The model is complex
Risk assessment expertise is required

## Slide 27: When to use Spiral Model
When risk evaluation is important
For medium to high-risk projects
Users are unsure of their needs Requirements are complex New product line

## Slide 28: Agile Model
Test
Discover
Develop
Design
Test
Discover
Develop
Design
Test
Discover
Design
Develop

## Slide 29: Agile Model
Customer feedback at every stage
Used for time-critical applications
Each iteration is considered as a short time "frame" in the Agile process model, which typically lasts from one to four weeks.

## Slide 30: Agile Model Strengths
Deliver a working product faster than conventional linear development model
Customer feedback at every stage ensures that the end deliverable satisfies their expectations
No guesswork between the development team and the customer, as there is face to face communication and continuous inputs from the client

## Slide 31: Agile Model Weaknesses
For larger projects, it is difficult to judge the efforts and the time required for the project in the SDLC.
Since the requirements are ever changing, there is hardly any emphasis, which is laid on designing and documentation.

## Slide 32
Fig: Waterfall model
Fig: Agile model

## Slide 34: Thank You!
Angelin